CrowSoft Sprint 2 Retrospective

**Done Well**

* Documentation was good - **we continue to do this well**
* New collaboration tool for screen sharing & recording
* Communication improving with every Sprint
* More Infrastructure work carried out
* Sprint planning structure well organised
* Teamwork improving

**Not so Well**

* Estimation on stories
* Full team participation in meetings/work
* Team members need to be more visible on slack

**Improve going forward**

* Structures of meetings
* Realistic/achievable Sprint goals & stories
* Teamwork & attendance at meetings
* Reach out to team members if they are struggling
* All members to use Slackbot more often