CrowSoft Sprint 2 Retrospective

**Done Well**

* Documentation is good - **we continue to do this well**
* Good communication in scrum Zoom sessions
* infrastructure setup near completion
* Communication throughout the scrum and sprint planning meetings
* Meetings where productive
* Use of JIRA is improving with each sprint
* Starting to think of the bigger picture - tying in all the components together

**Not so Well**

* Less stories where completed due to students focussing on test
* Lack of daily scrum updates on slack
* JIRA Updates (Test Week)
* Update Jira stories with progress during the sprint
* Over estimated amount of work that could be carried out knowing we had a test coming up.

**Improve going forward**

* Everyone needs to log their daily scrum updates on Slack, even if it’s just in progress
* Let the team/scrum master know if you are going to be late
* scrum master can reach out to the individual of necessary to decide something ( it's not like tracking , yet just to have the update ) I also don't know it's agile , above all we are working for the project and not just for the process
* We can reach out to the team members if in case we stuck
* Keep working on our estimation
* Knowledge share
* If JIRA stories have good comments and Documentation attached it would beneficial to the team to understand works being carried out.