CrowSoft Sprint 4 Retrospective

**Done Well**

* Audit/presentation session.
* A good takeaway from meeting that we need security plan
* infrastructure setup near completion
* Communication throughout the scrum and sprint planning meetings
* Meetings where productive
* Use of JIRA is improving with each sprint, added EPICS to the sprints
* Starting to think of the bigger picture - tying in all the components together

**Not so Well**

* Being locked out of Jenkins over the weekend
* Quite a few stories were carried over (mine included had difficulty implementing what I was trying to do and did not reach out for help)
* Also had tunnel vision on one job and ignored a simple job that was carried over.
* Documents branch needs additional branch

**Improve going forward**

* Update Jira stories if you are experiencing problems : urls being used /errors received / locations where items are
* This would help trouble shooting having a good base to start a discussion (look for help)