## Slide 1: CrowSoft Project Presentation
Michael McFadden

## Slide 2: Scrum
Modes of communication
    Slack
    Zoom
    Rotating Scrum Master role
  The 4 Scrum Ceremonies
    Sprint Planning
    Daily Standup
    Sprint Review
    Sprint Retrospective

## Slide 3: Sprint Planning
1 week Sprints
Hosted by Scrum Master (Alternate each week)
Apply a Sprint goal
Prioritize backlog Stories, assign to Epic, estimate story, pull into Sprint and assign to team member
Manage total Sprint story points according to previous Sprint

## Slide 4: Daily Standup
Hosted by Scrum Master (Twice a week)
Attendance
    Scrum Master
    Development Team
    PO (Optional)
15 Mins Standup – Monday 9:30pm, Friday 9:30am
Stand up Structure
    What I did?
    What I will do?
    What was my impediment?
Pass the ball

## Slide 5: Sprint Review
Hosted by Scrum Master
Attendance
    Scrum Master
    Development Team
    PO
Duration 1hr
After each sprint
Showcase all of the work that has been completed
Sprint Report

## Slide 6: Sprint Retrospective
Team comments on Slack channel
Retrospective Structure
    What went well ?
    What didn’t go so well ?
    How can we improve ?
Sprint Retrospective report
Trends where visible
Worked harder on areas of improvement